## Slide 1: Capital Markets Special Interest Group eThaler Project-status 2020-04-03
Vipin Bharathan
©㊢ 2020

## Slide 2: TTF-Artifact- Formula
©㊢ 2020
Formula: "tF{d,t,p,c,SC}"
Business Description: This is a Token with Variable Supply Fungible where an initial supply can set at creation and then supply can be added and removed from the total based on need. It is fractional, by setting the Decimals property on the dividable behavior. A token instance can be minted or burned. Before executing transfer, burn or mint operation check if they are within the compliance regulations. Pausable for possible freezing of movement and all other operations because of discovered bugs or upgrade.
Business Example: Enables the issuance of regulated electronic money by the central bank (mintable and burnable only by Central bank) and its practical usage in real financial applications.

## Slide 3: eThaler-Artifact-Formula: details
©㊢ 2020
tF - Fungible token
d - Divisible
t - Transferable c - Compliant
p - Pausable
SC (m, b)
m - Mintable
b - Burnable
R - Roles

## Slide 4: eThaler-Status
©㊢ 2020
Report on eThaler status.
Artifacts (specification (pdf file), definition and formula) created (as reported earlier)
We (Mani, Jagdish and I) went over the Besu (1.4.1) implementation, minting, and transfer (the basic functions). It is running in a 4 node IBFT cluster. Has been up for 1 week. We setup the Fed and two dealers and saw the mint and transfer functions worked properly. This also implemented ERC 1155. Mani and Jagdish did all the implementation using truffle. We will share the code after it is stable and completing some some of the next tasks. We will also do a demo on one of our calls.
Next steps: Vipin will look at the token behaviors (like mint and transfer) and see how we can use publicly (openzeppelin) available code to implement other behaviors (like compliant etc.) We may use Besu Orion for some of that.
Java functions for key management will be added along with a web3j java based cli (Mani and or Jagdish).
We will want to construct a front-end, possibly in react or angular that integrates all the functionality and makes it available through a user friendly front end.
I will post up some of these updates on github.

## Slide 5: eThaler-Artifact-Specification
©㊢ 2020
https://github.com/hyperledger-labs/eThaler/blob/master/token-templates/specifications/EThaler/latest/EThaler-spec.pdf
Divisible: GetDeimals()
Transferable:
Compliant:

## Slide 6: eThaler-Next steps
©㊢ 2020
Detail the interface as seen in the specification
Clarify the messaging
Update the solidity interface
Build a java based interface
UI based on React
Interface to swift
Roles based on wallet

## Slide 7: Ref
Besu Github
TTF public github
BIP 1155
BIP 20
©㊢ 2020